| Project Title: Reference No.: |  | Proposer(s): | PI and collaborator/RA names | Date: | …of completion of risk assessment form |
| --- | --- | --- | --- | --- | --- |

|  | Potential Risk Factors | Probability of Risk Arising (H/M/L) | Impact (H/M/L) |  | Risk Indicators | Control Mechanisms | Named Risk Lead |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Funder/commissioner problems: Funders’ insolvency? Failure to deliver promised funds? Last minute budget changes – under-funding? Matched funding not available? No infrastructural support? Funding delays in monies being delivered? Funders’ linking funding to deliverables. | Estimate: High Medium Low |  |  | Information from any source accounting for risk. | Outline proposal already submitted and approved Cautionary notes minuted and recorded Regular meetings with funders/advisors Regular progress meetings with project team Audited oversight of institutional financial management | Named person with responsibility |
|  | Project budget overspend |  |  |  | Regular (monthly) finance reports Regular reporting mechanisms to funder and institutional finance Project management systems to control project stages | Designated budget holders (for all partner organisations) Monthly finance reports Sanctions for overspends Expenditure monitoring Finance procedures for each partner organisation followed Clear contingencies allowances indicated in budget | Named person(s) with responsibility |
|  | Specific project-related sources of income generation |  |  |  | Market research of potential income sources and likely returns Monitoring of income sources Evaluations of income generation proposals | Provide information to help assess potential Network with appropriate individuals/organisations Develop effective marketing strategy Pilot any proposed income generation | Named person(s) with responsibility |
|  | Any partner organisations or individuals unable to meet deliverables due to financial difficulties |  |  |  | Annual finance audits Yearly business plans Formal reporting mechanisms | Check partner organisations individual finance procedures Monitor partners’ management meetings | Named person(s) with responsibility |
| Legal/ Contractual | Lack of appropriate working space for research project staff Damage/costs to larger institution |  |  |  | Formal health and safety risk assessment undertaken Disputes with staff unions, or need to address concerns of public representative bodies | Health and safety risk assessment action plan Office space commissioned ICT requirements implemented Public relations and normal negotiating procedures in place | Named person(s) with responsibility |
|  | Poor communication between research collaborators and/or partner organisations |  |  |  | Clear project meeting minutes – circulated reviewed Independent advisors on project board Stage reviews and authorisation to continue | Non disclosure agreement signed by partner organisations Project management system followed to check off project deliverables and ensure each stage signed off by key partners/stakeholders Standard reporting mechanisms in place ensuring external review of project processes Regular internal project team meetings Written agreement between partner organisations setting out terms and conditions for joint working accountabilities Research governance framework followed | Named person(s) with responsibility |
| Reputation, delays and grievances Methodological limitations | Any potential for adverse publicity for the project |  |  |  | Stakeholder meeting minutes Related local & national media stories | Proactive engagement with stakeholders & media throughout project Establish and maintain strong links with partner organisations Develop effective marketing plan for any project products or outputs Develop a project communication and dissemination strategy for project duration | Named person(s) with responsibility |
|  | Lack of commitment from any related professional/service user/ client organisations or groups |  |  |  | Summary project meeting minutes made available (edited?) Feedback from professional/service user/client organisations or groups | Involve key stakeholders from the start of the project Set up a stakeholder group with input, evaluation (and control?) over aspects of the project Develop a project communication and dissemination strategy for project duration | Named person(s) with responsibility |
|  | Loss of subject/respondent information Inappropriate disclosure of respondent information Respondents/subjects dissatisfied |  |  |  | Research Ethics committee Database monitoring arrangements Feedback from respondents and/or research team member Complaints made by respondents | Comply with Data Protection Act 1998 Ensure all data is non identifiable to subject/respondent – code questionnaire immediately All subject data stored electronically is password protected All other subject data stored in a lockable file Follow research governance guidance on the protection of subject information Implement any recommendations from the appropriate research ethics committee(s) Research data regularly backed-up Two copies of research database stored securely Clear grievance route – indicated to subjects | Named person(s) with responsibility |
|  | Project rejected/subjected to amendment by research ethics committee |  |  |  | Feedback sought from research ethics committee Feedback from stakeholders and advisors | Input from ethics advisor sought prior to submitting project proposal Advice and input from institutional research director and research sponsor Implement recommendations from ethics committee and resubmit if required Stakeholder group approves project proposal | Named person(s) with responsibility |
|  | Poor uptake of project outputs or deliverables (if appropriate) |  |  |  | Feedback from stakeholder steering group Feedback from user panel Monitoring of outputs and uptake Feedback from any pilot phases | Develop project communication and dissemination strategy Full involvement of stakeholder group and user groups throughout project Marketing strategy developed for each project output Evaluate pilot phases of project products and implement changes | Named person(s) with responsibility |
|  | Low response rate |  |  |  | Monitoring of research instruments via professional organisations, stakeholder and user groups representative of subject population Monitoring of data collection procedures | Full involvement of user and stakeholder groups in developing & piloting research instruments Maintain strong links with the relevant organisations to facilitate process Awareness raising strategy implemented prior to data collection Ensure equality of access to data collection procedures by providing alternative forms of completion (e.g. paper, online, large print, translation) | Named person(s) with responsibility |
| Resource | Changes in key project staff |  |  |  | HR processes Appraisal process Adequate staffing | Develop succession plan Ensure handover mechanism in place Involve other key members in partner organisations in project processes Ensure ‘cover’ arrangements for illness etc. | Named person(s) with responsibility |
|  | Appropriately qualified PI and RF/RA fellow recruited to undertake project |  |  |  | Recruitment process Appraisal process Liaison meetings with any partners sharing recruitment | Clear and appropriate training plan for researchers developed & implemented All human resources processes in place to manage the recruitment process Weekly supervision undertaken, and as required, from project sponsor | Named person(s) with responsibility |
|  | Project overruns planned timeframe |  |  |  | Project board meetings Feedback from PI at key project stages | Project management systems used to manage project time frames GANTT chart developed and updated regularly to monitor timeframes involved for each task Project supervision undertaken by project board | Named person(s) with responsibility |